## Slide 1: Solar Power Calculator

## Slide 2: What is it?
Calculate the benefit of installing solar panels on a house
  how much power produced
  how much power used
  cost benefit analysis
    payback time
    overall income / savings

## Slide 3: What is the project?
Build a cloud based solar power calculator
  determine benefit based on
    solar system details
    location of system
      impact of installation
      feed-in tariffs and electricity costs
Multiple interfaces
  web, application, mobile app, …
    at least 2
  take advantage of local device features

## Slide 4: Motivation
Solar systems are expensive
Rules about feed-in tariffs are complicated
Current electricity cost is inexpensive
  compared to solar generation
Sales people want to sell
  not provide full discussions of all issues
Maybe something about being “green”

## Slide 5: Minimum Requirements
Estimate of annual electricity generation
Estimate of return on investment
  how long to payback system cost
  savings/income over 25 year lifespan of system
At least two different interfaces
Considers average electricity usage during hours of sunshine

## Slide 6: Minimum Requirements
Accommodates all factors that reduce system efficiency
  orientation
  installation angle
  panel degradation over time
  wiring loss
  inverter efficiency
  realistic average hours of sunshine

## Slide 7: Extensions
Sophisticated cost-benefit analysis
  help estimate day time electricity usage
  compare against other savings options
Location awareness
  determine optimal installation details
  feed-in tariffs and rules
  electricity costs
…

## Slide 8: User Stories
Solar Panel Calculator
by Green Hat
Student Number Team Member Name

## Slide 9: 1. Release

## Slide 10: 1. Interation

## Slide 11: Energy Usage Input
As a Potential Customer I want the system to allow me to provide information about my current electricity usage so that my current electricity need will be accounted for in the final calculation.
Story Points:1
Priority:
M
Story ID: 1
Acceptance Criteria:
User input field for energy usage in kWh, including options for usage distribution (i.e. predominant usage is night time or day time)
Alternative input method for typical usage based on family size & number of appliances
User input field for energy price ($/kWh). Default value is based on user's location.
Notes: The electricity usage is used to calculate the amount of energy usage which will ultimately be replaced by the solar system. This is required for financial calculations.
Notes: Tasks:
(1) Create entry field for both interfaces (1.5h)
(2) Setup the communication towards the backend (1.5h)
Total: 3h

## Slide 12: Solar Power Generation
As a Potential Customer I want the system to tell me how much solar power I might generate with the selected equipment so that I can compare this to my current power usage.
Acceptance Criteria:
The output shows a single value for each of the following: annual average solar power generation, average power generation for each quarter, average daily power generation and peak daily power generation.
Notes: Power generation per quarter can be compared to the customer's electricity bills
Story Points:4
Priority:
M
Story ID: 6
Notes: Tasks:
(1) Research and input necessary data about average solar radiation for whole Australia (6h)
(2) Create field for output for both interfaces (1.5h)
(3) Create method to calculate the requested average solar power generation (5)
(4) Set up communication between app-engine at the interfaces (2h)
(5) Test the method (2h)
(6) Code-Review (1h)
Total Time = 17.5h
tasks (by charles):
1) Research and input necessary data about average solar radiation for whole Australia (6h)
2) Location input screen (manual input) (2h)
3) Roof position input screen (manual input) (2h)
4) Equipment input screen (manual input) (2h)
5) Calculation logic implementation (3h)
6) Result screen (2h)
7) Test the method (2h)
8) Code-Review (1h)
Total: 20h

## Slide 13: Disclaimer
As an installing company I want a clear disclaimer to be shown to users so that they understand the nature of the estimate, its reliance on their data, and that the calculator is meant as a guide rather than an accurate tool.
Acceptance Criteria:
The disclaimer should be shown on the help page for the website or on a help page for the android application.
The disclaimer should be shown at the bottom of printable reports.
  Notes: There may be tools to automatically generate an appropriate disclaimer
Story Points:1
Priority:
M
Story ID: 7
Notes: Tasks:
1) Research appropriate Disclaimer (0.5 hours)
2) Generate appropriate disclaimer using online tool or by modifying an existing disclaimer (0.5 hours)
3) Put disclaimer on help page of website (0.5 hours)
4) Create a new view for the android application for the disclaimer (1 hour)
5) Review (0.5)
6) Test the feature against acceptance criteria (0.5)
Total: 3.5 hours

## Slide 14: Environment Configuration
As a developer I want to configure my environment so that I can start the development
Acceptance Criteria: Setting up Eclipse Juno & Helios, installing Eclipse plug in for GIT & Android (ADK)
Notes:
Story Points:2
Priority:
M
Story ID: 52
Notes: tasks:
1) download and install eclipse juno an eclipse helios (1h)
2) download and install EGit plugin (0.5h)
3) download and install Android SDK and Android eclipse plugin (1h)
4) test repository connection and credentials (0.5h)
5) do a simple code change and commit the changes (Google app and Android app) (0.5h)
6) Install Google Plugins, Google API (1h)
7) Install Java SDK, Android SDK, ADT and features (1h)
8) Install JUnit API to the google app project and create a sample test cases to be used as model (3h)
9) Add coverage or cobertura API to the google app project and run a coverage test (4h)
10) Setup google app account (1h)
11) Google app smoke test (0.5h)
12) Setup Jenkins Build (2.5h)
13) Create a Build-Script (1h)
total: 17.5h

## Slide 15: Backend
As a developer I want to configure the backend components so that I can implement the solution according to specification related to unit testing, coverage, etc.
Acceptance Criteria:
- 90% of the operation must have a unit test
- 90% of the code must covered
- Create neccessary classes and databases
Notes:
Story Points:16
Priority:
M
Story ID: 55
Notes: tasks:
1) Setup the database (2h)
2) High-Level System Design (20h)
??? (any other extra code configuration detected during the implementation)
Total: 22

## Slide 16: Basic Entry Form
As a potential customer I want the calculation tool to provide an entry form so that I can enter data to perform calculations.
Acceptance Criteria:
Entry form is provided containing fields for general customer information, location, roof, equipment, hours of sunlight
Notes:
No database-tables created, because that might be part of user-profile & save stories (tbd)
Story Points:4
Priority:
M
Story ID: 56
Notes: Tasks:
(1) Research necessary information for calculation (3)
(2) Create entry fields for all information for both interfaces (4)
(3) Set up communication between app-engine and the interfaces (2h)
(4) Test the feature against acceptance criteria (1h)
Total time = 10h
Notes: No database-tables created, because that might be part of user-profile & save stories (tbd)

## Slide 17: 2. Interation

## Slide 18: Payback Period
As a Potential Customer I want the system to be able to show me how long it will take to pay off a solar system so that I can decide whether I should install a solar system.
Acceptance Criteria:
The payback period should be listed in the financial section of the output screen as a single value.
Period should be rounded to the nearest year.
Notes:
Time for Implementation: 4h
Story Points:8
Priority:
M
Story ID: 2
Notes: tasks (by charles):
1) location input screen (manual input) (2h) - already implemented by story ID 6, so can be discounted
2) roof position input screen (manual input) (2h) - already implemented by story ID 6, so can be discounted
3) equipment input screen (manual input) (2h) - already implemented by story ID 6, so can be discounted
4) current usage input screen (manual input) (2h) - already implemented by story ID 1, so can be discounted
5) calculation logic implementation (3h)
6) result screen (2h)
Total: 5h

## Slide 19: Solar Radiation
As a Potential Customer I want the system to accurately determine solar radiation at my location so that an estimate of power throughput is based on the local average of solar radiation available at my location.
Acceptance Criteria:
Uses latitude to work out typical solar radiation
Takes into account average cloud cover
User can override the calculated value solar radiation value
Notes: : Investigate websites that provide solar radiation information. Will depend primarily on location
Story Points:2
Priority:
M
Story ID: 3
Notes: tasks (by charles):
1) location input screen (manual input) (2h) - already implemented by story ID 1, so can be discounted
2) roof position input screen (manual input) (2h) - already implemented by story ID 1, so can be discounted
3) equipment input screen (manual input) (2h) - already implemented by story ID 1, so can be discounted
4) calculation logic implementation (2h)
5) result screen (2h)
6) research equipment info (3h)
Total: 7h

## Slide 20: ROI Calculation
Acceptance Criteria:
The ROI period can be customised by the user but defaults to 25 years
The ROI output shows a table or graph of the ROI at annual intervals up to the specified period of time
Notes: The maintenance costs should be included in the calculation
Dependant on story 56
As a potential customer I want to calculate the Return of Investment over a specified period of time of a possible solar panel installation so that justify the purchase of a solar panel system.
Story Points:4
Priority:
M
Story ID: 4
Notes: Tasks:
(1) Research the necessary information for calculating the ROI (1h)
(2) Create entry field for time period in years for both interfaces(1.5h)
(3) Create field to show result of the ROI-calculation for both interfaces(1.5h)
(4) Develop method to calculate the ROI (4h)
(5) Set up communication between app-angine at the interfaces (2h)
(6) Test the method (2h)
Total time = 12h

## Slide 21: Printable Report
As a potential customer I want to be able to produce a printable report so that I can print the result of the calculation.
Acceptance Criteria:
The report should either be a web page that can be printed on a single A4 page or an A4 PDF file.
Notes: Report can be either a single calculation or a comparison of multiple calculations.
Time for Implementation: 8h
Story Points:2
Priority:
M
Story ID: 5
Notes: Tasks:

## Slide 22: Send Report via Email
As a sales person I want to be share the calculation results so that I can provide information to my customers.
Acceptance Criteria:
- The process of sharing should be completed easily. So in the final screen there will be a button "send email". Then the sales person can input his customer email and send the report to them.
Notes: Shared via email in form of PDFs and/or links
Story Points:2
Priority:
S
Story ID: 31
Notes: tasks:
- implement send email feature for web module (3h)
- implement send email feature for android (3h)
Total: 6h

## Slide 23: Default Values
As a potential customer I want the calculator tool to minimise my input by using default values where appropriate so that I am able to complete a calculation without performing intense research upfront.
Acceptance Criteria:
Default values are provided for all values except Location.
Notes: It should be possible to get typical results by choosing a location only.
Time for implementation: 8h
Story Points:2
Priority:
S
Story ID: 11

## Slide 24: Setting customization
As a potential customer I want to be able to overwrite automatic settings offered by the calc tool so that I can improve the values provided.
Acceptance Criteria:
Allow to change the default setting in each field of input required for the calculation
Notes:
Time for Implementation: 1h
Story Points:1
Priority:
S
Story ID: 13
Notes: Tasks:
-Need to change all settings into an editable textbox (0.5 hours)
-
-Total Hours: 0.5

## Slide 25: Default values given
As a Potential Customer I want the system to provide common equipment default values so that I can get a good idea of what to expect without having decided on specific details.
Acceptance Criteria:
Each equipment listed will be provided with average values of possible their possible values
Notes: Assuming data is available. List of equipments would be given to the user to choose. Dependant on 11.
Time for Implementation: 4h
Story Points:1
Priority:
S
Story ID: 18
Notes: Tasks:
- Research the default values for each equipment type (1h)
- Update the database with those new values (0.5h)
- Create a list that will show those values based on equipment chosen (0.5h)
Total Hours: 2h

## Slide 26: Roof Size Input
As a potential customer I want to input my roof size so that the system can tell me how many panels I am able to install.
Acceptance Criteria:
- in the roof input screen, two extra input fields will be provide for roof dimension in cm
Notes: The story is considered for manual input only
Dependant to equipment information
Time for Implementation: 2h
Story Points:1
Priority:
S
Story ID: 25
Notes: tasks:
- implementing input screen related to roof size (2h)
Total: 2h

## Slide 27: Panel Angle Input
As a potential customer I want to be able to input more information about panels angles so that the calculations is more accurate.
Acceptance Criteria:
- In the equipment screen, when the equipment is angle customized, the system will provide in extra input field to enter the angle in degress
Notes:
- Research customized solar equipments based on angle
Story Points:2
Priority:
S
Story ID: 28
Notes: tasks:
1- implement equipment screen to receive input related to panel angles (2h)
Total: 2h

## Slide 28: Tabbed User Navigation
As a sales person I want the system to be able to access and change all calculation details quickly so that I can quickly answer questions for potential customers.
Acceptance Criteria:
- The system will provides five tabs such as: location, roof information, equipment, current electricity usage and report.
- The user will be able to navigate through the tabs and change the information in any order.
Notes:
- Tabbed navigation will be used in the Web module and in the Android module.
Story Points:4
Priority:
S
Story ID: 32
Notes: tasks:
1 - implement tabs for the web module (jsp + javascript) (6h)
2 - implement tabs for the android module (high leve component) (3h)
Total: 9h

## Slide 29: 2. Release

## Slide 30: 3. Interation

## Slide 31: Edit Calculations
As a potential customer I want to be able to change the details of a current or past calculation so that I am able to adapt my calculation to changes.
Acceptance Criteria:
A tabbed pane implementation for different parts of the calculation input is provided to allow users to switch between different calculation steps and change them.
Past calculations can be loaded from a user's profile and then edited.
The user can return to a previous input field at any time.
Notes: There are two parts to this story - Past calculations and current calculations. Past calculations can be 'loaded' and turned into a current calculation. The maintenance costs should be included in the calculation.
Dependant on Story 14
Story Points:8
Priority:
S
Story ID: 9

## Slide 32: Template generation
As a potential customer I want to be able to save my old calculations so that I am able to use them as a template for new calculations or review them.
Acceptance Criteria:
-- Retrieve previous calculation made
-- Change values of previous calculation
-- Save calculation
Notes: Dependancy with 15
Story Points:8
Priority:
S
Story ID: 14
Notes: Tasks:
-Save information to database (1.5h)
- Retrieve information based upon login (1h)
- Make values fields editable (0.5h)
-
-Total Hours: 3 hours

## Slide 33: Save for later usage
As a potential customer I want to be able to save during data entry and continue to work on the calculation later so that I am not forced to finish the calculation in one sitting.
Acceptance Criteria:
Have a save button to save user
At front page have a button that enable user to continue on a previous calculation made before
Notes: Dependant from 14 & „User Login“
Time for Implementation: 8h
Story Points:2
Priority:
S
Story ID: 15
Notes: Tasks:
-Save method that link back to database to save the data entries (1h)
- Load information based on user login (1h)
-
-Total Hours:2h

## Slide 34: Graphical output
As a potential customer I want the system to be able to show financial and energy information graphically so that it is easier to understand and analyse.
Acceptance Criteria:
- Apart from the table output, user can click view graphical information
- One bar graph comparing current energy cost and costs using solar power will be provided
Notes:
- Dependancy with 10
- Research Android APIs for graphs
Story Points:8
Priority:
S
Story ID: 23
Notes: Tasks:
- button in the final report to call graph report (1h)
- bar graph comparing current x further electricity production (web module - servlet + jsp) (6h)
- research android API for graphs (3h)
- bar graph comparing current x further electricity production (android module) (5h)
Total: 15h

## Slide 35: User Profile
As a potential customer I want to save my profile so that I can keep my information for future calculations.
Acceptance Criteria:
- the user profile will be created when the user creates a new account with basic info (user email, password). And the profile can be changed on any time
- the profile also includes information such as, my profile, my current usage, my tariffs and fees, my color scheme
Notes:
- to enter the system the user is obligated to login
Story Points:4
Priority:
S
Story ID: 27
Notes: tasks:
1- Profile CRUD (create, update, delete) (8h)
Total: 8h

## Slide 36: 4. Interation

## Slide 37: Compare Results
As a potential customer I want to compare different calculations easily so that I am able to find the investment that suits my ideas and possibilities the most.
Acceptance Criteria:
Results from different calculations are displayed in aligned columns
Graphical results are displayed on a single graph where appropriate (Eg. ROI)
Different calculations can be compared by saving calculations that need to be compared
Notes: Highlighting of import information like "Overall Costs", "Break Even", "ROI", "Amount of Energy generated", "Investment Costs„.
Dependant on 23 & 14
Story Points:16
Priority:
S
Story ID: 10

## Slide 38: Localization with a smartphone
As a potential customer I want to use my smartphone to locate my position/latitude so that I don't have to use a map.
Acceptance Criteria:
Position and latitude automatically generated in the location input
Notes: Location specified via GPS, compass and will be synchronised with the application device.
Story Points:8
Priority:
S
Story ID: 12
Notes: Tasks:
-Research how to integrate smartphone compass with an app (3h)
-Integrate the location values from compass to the app form (1h)
-
-Total hours: 4h

## Slide 39: Automatic localisation
As a Potential Customer I want the system to let me select my location from google maps so that I don't have to enter my location manually.
Acceptance Criteria:
-- Identify my current location
-- input current location into the location input
Notes:
Story Points:4
Priority:
S
Story ID: 17
Notes: Tasks:
- Research Google API for map (2 hours)
- Create a field in the system to put the location (0.5h)
- Create a method that use Google API map for the newly field that will show current location (1 hour)
Total Hours:3.5

## Slide 40: Equipment maintenance cost
As a potential customer I want to see the annual maintenance costs so that I can plan my budget.
Acceptance Criteria: Expected fix costs and variable costs
- Apart from the total system cost the system will show the estimate cost with maintenance per year
- Maintenance information will be shown in the Equipment screen and also in the final report
Notes:
-This is included in the output report.
- Need a good source of information for solar power equipment (needs interned research
Dependant for equipment information
Time for Implementation: 2h
Story Points:1
Priority:
S
Story ID: 24
Notes: tasks:
1 - research solar power equipment websites (including maintenance cost) (3h)
2 - show maintenance cost in the equipment screen (0.5h)
3 - show maintenance cost in the report screen (0.5)
Total: 4h

## Slide 41: Specific final report for sales person
As a sales person I want to be able to generate an one page overview about the calculation details so that all relevant information is accessed easily.
Acceptance Criteria:
- While creating the profile the user defines his role (sales person, prospective owner, current owner), so the system can decide what is the best report to show
- Reports for sales person must compares at least one similar equipment in the same report
Notes:
- We need to refine the specific fields relevant for sales person
Story Points:1
Priority:
S
Story ID: 29
Notes: tasks:
1- Final Report for sales person (that's a table not a graph) (4h)
Total: 4h

## Slide 42: 3. & 4. Release

## Slide 43: Google Maps Roof Direction
As a Potential Customer I want to check my roof orientation using Google Maps so that I am able to figure out the correct direction without using any additional equipment.
Acceptance Criteria:
A compass (or similar) is projected onto Google Maps at the desired location
An input field is located near the Google Maps projection such that users can read the compass direction off the map and input it directly into the input field.
Notes: URL with example is http://www.renewable-energy-concepts.com/german/sonnenenergie/basiswissen-solarenergie/ausrichtung-azimuth-stromertrag.html (German Website)
Story Points:8
Priority:
S
Story ID: 8

## Slide 44: Power statistic comparison with neighbourhood
As a Potential Customer I want the system to be able to provide me with power throughput statistics for other solar system owners in my area so that I can gain a realistic idea of what to expect from a solar system.
Acceptance Criteria:
- Show in a map the statistics of the neighborhood within a range of up to 5 kilometers
- If there is no neighbors, show the average statistics of the city in a map
Notes: E.g see http://www.tpg.com.au/maps/.
Assuming that there is no existing database.
Story Points:32
Priority:
S
Story ID: 16
Notes: Tasks:
- Research the information necessary to calculate the powerr throughput of statistics of other neighbor in the area (3 hours)
- Create method that implement the finding (2 hours).
Total Hours: 5

## Slide 45: Up to date tariff and rates customised to location
As a Potential Customer I want the system to include up to date information about tariffs and rates in my location so that I don't have to research the information myself.
Acceptance Criteria:
- Information of the tariff and rates based on the location given by users should be no more than 1 month out of date.
Notes:
Find websites that provide information.
Web administrator will need to change information monthly
Story Points:4
Priority:
S
Story ID: 19
Notes: Tasks:
- Research the information of tariff and rates to show to users based on their location (3 hours)
- Update information found in the database (1.5 hour)
Total hours: 4.5

## Slide 46: Equipment Optimisation
As a Potential Customer I want the system to be able to optimise the solar system equipment so that I do not have to work out the optimal set up manually.
Acceptance Criteria:
- Based on inputs such as location, roof size and roof position the equipment input provides default values in
order to produce the maximum energy.
- Number of Panels for each roof side (North or South) will be suggested
Notes:
- If the equipment input is the first screen then after entering the location and roof inputs the system will prompt a message asking if the user wants to replace the equipment info with default values
Story Points:8
Priority:
S
Story ID: 20
Notes: Tasks:
- Research what is the optimal for solar system equipment (2 hours)
- Update information into database (1hour)
- Create method for optimisation retrieval calculation based on the input (1 hour)
Total hours: 4h

## Slide 47: Android detect roof position
As a Potential Customer I want to be able to tell the system which direction my solar panels are pointing using the android compass so that I don't have to manually enter the information.
Acceptance Criteria:
- Android device captures the house position and matches with the GPS position,
- User must accept the position suggested or change that manually
Notes:
- That information will be provided in the Roof position input screen. User can input position manually or select Android detection
Story Points:8
Priority:
S
Story ID: 21
Notes: Tasks:
-Research how to use android compass to point the direction of the solar panel (2.5 hours)
-Implement using Android compass and integrate it to the app (2 hours)
-Output information to the system (0.5 hour)
-
-Total hours: 5

## Slide 48: Input guidance
As a Potential Customer I want the system to be able to provide additional guidance on inputs when required so that I can complete the calculation accurately if I do not have the required background knowledge.
Acceptance Criteria:
- Have a help sign like "? " next to the input area where user can click to get more information about the sort of input that it is required
Notes: Context help could be used.
Story Points:2
Priority:
S
Story ID: 22
Notes: Tasks:
-Research what sort of information can be given to customers to support input (1 hour)
-Implement help button around all input (1.5h)
-
-Total hours: 2.5

## Slide 49: Reverse Calc - Equipment suggestion
As a potential customer I want the calculator to give me suggestions about the equipment based on my electricity needs so that I can get the right choice for my needs.
Acceptance Criteria:
- in the screen "Current Usage" the user can decide to go further with normal calculation or the user can choose "see suggested equipment"
- the system must allow the user to keep the suggest equipment or back to the previous selected equipment
Notes:
- Preserve the pre-entered equipment info in memory
Story Points:4
Priority:
S
Story ID: 26
Notes: tasks:
- Assuming the input screen for current usage has been already done
1 - New reverse calculation based on power necessity (4h)
2 - Preserve previous equip. info and show screen to decide preserve or not (2h)
Total: 6h

## Slide 50: Customised Report
As a sales person I want to be able to decide what information is shown on an overview page so that I can produce individual pages for my customers.
Acceptance Criteria;
- Part of the user profile will be the fields to be show in the calculation (columns in the report). Also, the period of time used for the calculation can be customized.
Notes:
- We need to defined in details what fields will be part of the report.
Story Points:4
Priority:
S
Story ID: 30
Notes: tasks:
1 - implement profile report customization screen (2h)
2 - implement save and update operations (2h)
Total: 4h

## Slide 51: Customised Report 2
As a sales person I want the calculation tool to be able to see calculation details if required so that I can confirm the calculations are correct and have confidence I am providing accurate information to clients.
Acceptance Criteria:
- When the user profile is "sales person" the final report will provide some extra information about the calculation. For example: hard coded values and formulas
Notes: Help page with formula(s)
Story Points:2
Priority:
S
Story ID: 33
Notes: tasks:
- implement the report for sales person (jsp) (4h)
Total: 4h

## Slide 52: Configuration Comparison
As an existing solar system owner I want the system to be able to compare my current configuration with an alternative configuration so that I can determine whether I should upgrade my solar system.
Acceptance Criteria:
Output configuration from comparison is provided
Upgrade suggestion is displayed
Notes:
- Should the user provide the configuration settings?
- Dependant to 10.
Story Points:4
Priority:
S
Story ID: 34

## Slide 53: Energy Earning Comparison
As an existing user I want to enter the amount of energy I collected so that I can compare my real „energy earnings“ with the estimated figures.
Acceptance Criteria:
Amount is entered correctly
Notes: Comparison on daily/monthly basis.
Story Points:4
Priority:
S
Story ID: 35

## Slide 54: Annual Power Generation
As an existing owner I want to see the ideal annual power throughput that my solar panel should be producing so that I can determine whether mine needs maintenance.
Acceptance Criteria:
Final report should have a maintenance section that takes account of solar panel degradation.
Annual power throughput is displayed in kilowatts
Notes:
Need to research panels’ decline in efficiency over time
Story Points:2
Priority:
S
Story ID: 36

## Slide 55: Extra Panel Required
As an existing owner I want to know how many extra solar panels I would need to buy if I introduced new appliances so that I can decide whether it is worth the investment.
Acceptance Criteria:
Extra panels displayed based on new appliances provided
  Notes:
  Expected cost for extra panels as well as expected number of panels required for an extra equipment should be displayed.
  Need to research panels’ decline in efficiency over time
Story Points:4
Priority:
S
Story ID: 37

## Slide 56: Power Comparison
As an existing owner I want to compare my current solar power generation with a new one so that I can evaluate the performance of my solar power.
Acceptance Criteria:
Outputs are calculated and difference provided in kilowatts
  Notes:
Need to know info about panel and other equipment used
Story Points:2
Priority:
S
Story ID: 38

## Slide 57: Database Update
As an administrator, I want to be able to update database information within the system so that it remains up to date.
Acceptance Criteria:
Database can be accessed and updated
  Notes:
Need to know info on fees/tariffs, equipment, cost, etc
Story Points:4
Priority:
S
Story ID: 39

## Slide 58: ROI Comparison
As a Potential Customer I want the system to be able to compare the ROI from a solar system to a high-interest savings account so that I can select the best economical choice.
Acceptance Criteria:
The ROI period should be customisable (default 25 years)
Notes:
ROI can be displayed in range of years
Dependant to 4
Story Points:2
Priority:
C
Story ID: 40

## Slide 59: Equipment Selection
As a Potential Customer I want the system to allow me to select the equipment I am considering from a provided list so that the provided calculations are accurate for my situation.
Acceptance Criteria:
Equipment is selected correctly
Calculations based on selected equipment is accurate
Notes:
Needs to include old/outdated equipment for existing owners.
Research for 42 done here.
Can equipment also be entered?
Story Points:16
Priority:
C
Story ID: 41

## Slide 60: Cost Estimates
As a Potential Customer I want the system to provide me with estimates of equipment costs so that I have enough information to select the appropriate equipment.
Acceptance Criteria:
Cost estimates of equipment are provided
Appropriate equipment is selected
Notes:
Equipment costs must be kept current
Story Points:2
Priority:
C
Story ID: 42

## Slide 61: Installation Time
As a potential customer I want an estimate of how long it takes to set up the solar power so that I can plan my personal schedule around the installation.
Acceptance Criteria:
Duration given is days
Notes:
Does it depend of number of people involved in installation?
Who will performed the installation?
Story Points:2
Priority:
C
Story ID: 43

## Slide 62: Installation Steps
As a potential customer I want the system to create a list of further steps towards installation so that I know how to proceed.
Acceptance Criteria:
Steps are provided accurately
Notes:
Research installation procedures from panel providers
Story Points:2
Priority:
C
Story ID: 44

## Slide 63: Panel Angles
As an existing owner I want the system to be able to recommend panel angles for different times of the year so that I can get the most power output from my system.
Acceptance Criteria:
Recommandations for all seasons dependent on the location of the user as part of the output page.
  Notes: Dependant on output page
Story Points:8
Priority:
C
Story ID: 45

## Slide 64: Extra Batteries
As an existing owner I want to know how many extra batteries I would need to buy if I introduced new appliances so that I can decide whether it is worth the investment.
Acceptance Criteria: Entry field for extra appliances. Result should show amount of batteries and the expected cost for purchasing them.
  Notes: Dependant on list of possible equipment and their energy usage.
Story Points:2
Priority:
C
Story ID: 47

## Slide 65: Supplier Benefits
As a salesperson I want to see a summary of benefits for various suppliers so that I can sell my products to various types of customer needs.
Acceptance Criteria: List of suppliers and their products including information about cost, size and performance combined in one list.
  Notes:
Story Points:4
Priority:
C
Story ID: 48

## Slide 66: Colour Scheme
As a sales person I want the system to be able to change the colour scheme of graphical outputs so that it can match my company's colour scheme.
Acceptance Criteria: Being able to add information about the color scheme to the user profile.
Notes: Not the screen, just the output. Customized output. Part of the user profile.
Story Points:4
Priority:
C
Story ID: 49

## Slide 67: Reminder-Function
As a sales person I want to have a reminder-function for the calculations so that I can use the calculation tool to remind me of calling old customers again.
Acceptance Criteria: Choose reminding-date with a calendar or enter it manually. Notification should be by email.
Notes:
Story Points:4
Priority:
C
Story ID: 50

## Slide 68: Non-calculation Data
As a sales person I want to be able to add notes to calculations so that I can collect non-calculation data about my customers.
Acceptance Criteria: Ability to add tags to categorise customers, as well as having a entry field to enter extra information
Notes:
Story Points:2
Priority:
C
Story ID: 51